# Digital Memory Application Feedback

Review document  |  Source docs/APP_FEEDBACK.md

19 October 2026 · Engineering and Product Design review. Each finding distinguishes source-confirmed behavior, runtime observation, and remaining verification.

# 1 Overall assessment

The product has a useful combination of rich notes, actionable tasks, and calendar context. Material components, category chips, separate preview/edit screens, and progressive task fields give it a coherent starting point. The highest-impact work is trust and recoverability: locked content must remain protected through every entry path, and backups must actually restore the user's data.

The current implementation should be treated as a development prototype pending the release gates below. Version 1.0.0+1 is package metadata, not evidence of release readiness.

# 2 Severity and evidence

| Priority | Meaning |
| --- | --- |
| P1 — High | Privacy, data loss, or core workflow failure; resolve before release |
| P2 — Medium | Incomplete functionality, misleading behavior, or reliability gap |
| P3 — Low | Polish, consistency, or maintainability improvement |

Source-confirmed means the path exists in inspected code. Runtime-confirmed means it was reproduced in this review's emulator session. Risk means a plausible failure still needing a targeted test. Screenshot observations and walkthrough steps are in App Workflow and Evidence.

# 3 Engineering findings

## F01 P1 Locked content can bypass authentication

Evidence: attachments_screen.dart, around line 114; in_app_reminder_host.dart, around lines 122 and 422; notification_center_screen.dart, _openItem.

The attachment browser passes skipLockCheck: note.isLocked, so a locked note explicitly skips the preview's authentication check. Reminder entry points also pass true. The attachment view model loads every attachment without excluding locked owners, and attachment tiles expose media independently of note authentication.

Impact: A lock in the note list does not protect all paths to the content.

Runtime confirmation: Created Review_note with review-attachment.txt, locked it, received the normal PIN prompt, canceled without authenticating, then opened All → File Manager → attachment. The preview displayed the locked note body without authentication. Normal prompt, locked card, exposed attachment, bypassed preview. The UI hierarchy also retains the visually blurred note title; see locked-notes.xml. Actual TalkBack speech was not tested.

Recommendation: Centralize authorization and require an authenticated session for locked note preview, editor, media, export, and reminder navigation. Avoid a freely passed boolean bypass.

Acceptance: Create a locked note with media. From a fresh locked session, open it from notes, attachments, notifications, search/link pickers, and export. Every path either hides private content or requests authorization. See runtime evidence where available; notification delivery routes remain source-confirmed.

## F02 P1 Restore cannot recreate missing note IDs

Evidence: backup_service.dart, restoreFromBackup; note_repository.dart, upsert.

Export retains each note's ID. Restore supplies that non-null ID to upsert, which performs db.update and returns the ID without checking whether a row existed. On an empty database, no row is inserted. On a different database, a colliding ID may overwrite unrelated content.

Recommendation: Validate a versioned import schema; explicitly insert or merge with a conflict policy, remap references, and transact the operation. Report imported/skipped/failed counts.

Acceptance: Export from installation A, restore to empty installation B, and compare every record. Also test ID collisions and rollback on invalid input.

Runtime confirmation: Imported the valid restore probe with unused ID 999999. The app showed Restore successful, but the list and database check show zero imported probe records. This reproduced missing-ID failure in the review database; a separate clean-install round-trip remains an acceptance test.

## F03 P1 Backup is notes only and incompatible with single note restore

Evidence: backup_service.dart, _encodeNote, exportNote, and JSON list decoding in restore.

Full export contains note JSON only. It omits attachment metadata/bytes, tasks, schedules, reminders, labels, and settings. Single-note export writes an object, while restore expects a JSON array. The separate note share ZIP includes PDF/media but is not the restore format.

Recommendation: Label the current operation accurately, then implement a full snapshot manifest with version, record counts, media checksums, reference mapping, and validation. Preserve a working recovery path before changing database structure.

Acceptance: Restore a fixture containing all supported data types to a clean install; verify files open and references survive. Test both single-note and full export/import formats.

Runtime confirmation: Create Backup generated one JSON entry containing one locked synthetic note. The exported ZIP contained no attachment bytes despite an attached file, and no task/schedule data despite both existing. Export inspection, share sheet. The share sheet was canceled; no file was sent externally.

## F04 P1 Note deletion Undo retains a deleted ID

Evidence: home_screen.dart, _deleteNoteWithUndo; note_entity.dart, copyWith; repository upsert.

Undo calls note.copyWith(id: null) to create a new record, but copyWith uses id ?? this.id, preserving the old ID. The update then targets the deleted row. Attachment replacement may create rows with no restored note when foreign keys are disabled.

Recommendation: Provide an explicit insert/restore operation that preserves or deliberately remaps IDs. Make note and attachment recovery atomic and coordinate task/schedule/reminder references.

Acceptance: Delete a note with an attachment and linked task; press Undo; restart the app and verify note, attachment, and links. This is source-confirmed until the exact runtime flow is exercised.

## F05 P1 Attachment paths may not survive cache cleanup

Evidence: note_editor_screen.dart, _pickAttachments, _draftFromXFile, camera/gallery handling; attachment rows store the supplied path.

Picker/camera files are referenced directly rather than consistently copied to permanent app-owned storage. Simulated upload progress does not establish durable copying. Some plugin paths may point to cache storage.

Recommendation: Copy accepted files into an app-managed media directory, validate the copy before saving metadata, and clean orphan files under a documented policy.

Acceptance: Import image/PDF/audio/video, restart, remove temporary picker caches, export, restore, and reopen every attachment. Cache-loss behavior is a risk, not a measured loss in this session.

## F06 P2 Subtask editing can lose completion and fail to clear the last item

Evidence: tasks_vm.dart, saveTask; app_drift_database.dart, replaceSubtasks; task editor maps drafts to title strings.

Saving non-empty subtasks deletes and reinserts them with default incomplete state. Saving an empty list skips replacement entirely, leaving previous rows behind.

Recommendation: Preserve subtask IDs/completion and always apply the intended list, including empty. Wrap parent/reminder/subtask writes in a transaction where possible.

Acceptance: Complete one subtask, edit only the parent title, and verify completion remains. Remove every subtask and verify none reappear after reopening.

## F07 P2 Completing a task does not cancel its reminder

Evidence: tasks_vm.dart, toggleComplete and markTasksComplete; the notification service's due loop does not reject completed owners.

Completion updates only the task row. Existing reminder rows and scheduled notifications can still fire.

Recommendation: Cancel outstanding reminders on completion and define behavior for reopening tasks. Reconcile overdue and missing owners during startup.

Acceptance: Schedule a future task reminder, complete the task, background the app, and verify no alert arrives. Test both single and bulk completion.

## F08 P2 Notification scheduling has lifecycle and coverage gaps

Evidence: notification_sync_service.dart, init, enterForeground, enterBackground, reschedulePending.

Initialization marks itself complete before awaited work finishes. Foreground mode cancels platform requests; background restoration schedules only through seven days. A reminder beyond that window may not be registered if the app is not reopened. Permission denial and past-due scheduling also need recovery tests.

Recommendation: Await one initialization future, persist/reconcile scheduling state, define the rolling horizon behavior, and handle exact-alarm denial without losing reminders.

Acceptance: Test cold start, permission denial, foreground/background transitions, completion, snooze, process death, reboot, and a reminder more than seven days away.

## F09 P1 Privacy controls overstate protection

Evidence: lock_service.dart, lines 35–43; home_screen.dart, _maybeRequireUnlock; locked_vault.dart, VaultSession.

PINs are stored as ordinary preferences text and compared directly. The PIN dialog hints at 4–6 digits but does not enforce that minimum or numeric-only input. App lock turns itself off when biometrics are unavailable. Vault relock() has no caller. A UI label of “Off” for zero-minute auto-lock conflicts with the comparison that locks after Duration.zero.

Recommendation: Implement a shared lock lifecycle, secure verifier storage, validation/throttling, and a deliberate fallback. Verify lock behavior while a pushed editor or preview is open. Do not describe current SQLite or ZIP storage as encrypted.

Acceptance: Check invalid PIN lengths, failed attempts, unavailable/enrollment-changed biometrics, timeout, resume, notification launch, and task-switcher exposure.

## F10 P2 Database upgrades and reference integrity lack tests

Evidence: app_drift_database.dart, version 3 migration; app_database.dart, database creation; no PRAGMA foreign_keys = ON configuration.

Fresh creation includes six Drift tables, but upgrade code only explicitly adds two columns. Migration fixtures are needed to establish that old installs receive all required tables. Cross-database note references cannot cascade. Reminder ownership is also not enforced by foreign keys.

Recommendation: Test every historical schema and define deletion/remapping behavior for linked records. Enable and test within-database constraints where appropriate.

## F11 P2 Schedule entry points disagree

Evidence: home_screen.dart, _buildFab and speed dial; schedule_tab.dart, _showQuickAddSheet.

The prominent New schedule action says “Schedule coming soon”, while timeline long press supports persisted quick creation. A user can reasonably conclude the feature does not exist. Repository deletion exists without a visible complete schedule CRUD editor in the inspected screen.

Runtime confirmation: The FAB placeholder was reproduced. _ScheduleDayView returns an empty-state text when there are no items, hiding the long-press target too. After giving a task a due date, the timeline appeared and quick-add successfully created Review_schedule. A new user should not need another dated item to unlock creation.

Recommendation: Route New schedule to quick-add, then provide discoverable edit/delete controls. Treat recurrence fields as storage scaffolding until recurrence expansion is implemented.

## F12 P2 Test suite is not a working quality gate

Evidence: Initial test log, post-compatibility test log, widget_test.dart.

The initial test cannot compile against the old Quill lock. After compatibility resolution it fails because it builds SecondBrainApp without the required preferences override, then expects “All Notes”. Platform services and database access also need controlled test dependencies.

Recommendation: Repair the bootstrap fixture; add meaningful tests for backup round-trip, deletion Undo, private entry paths, subtask edits, reminders, and migrations. Do not replace these with only a screenshot smoke test.

## F13 P2 Some settings report success without doing the promised work

Evidence: settings_screen.dart, _showAutoBackupSheet, _showVoiceSheet, version/update/store/logout actions, _handleRestore.

Auto Backup and Voice change screen-local variables. There is no backup scheduler or speech behavior behind them. Update checking and logout only show snackbars; there is no account session to log out. The displayed 1.4.0 (142) disagrees with pubspec.yaml. Canceling the restore picker returns normally and can still show “Restore successful”.

Recommendation: Remove or mark unfinished controls, source version metadata from the package, and report success only after a completed operation with an explicit result.

## F14 P2 Search state can disagree with visible text

Evidence: search_screen.dart, suffix clear action; search_vm.dart, debounce and searchNow.

The standalone search field has no controller; clearing the view-model query does not clear the actual input. Overlapping asynchronous searches have no request-generation guard, allowing a stale result to replace newer results. Most task searching scans all task rows in memory.

Runtime confirmation: Submitting Review from Home opened search results while the destination field showed its placeholder. After typing Review there and clearing it, results disappeared while the field still displayed Review. Entry mismatch, clear mismatch. The stale-response race remains source-confirmed rather than reproduced.

Recommendation: Control and clear the field, ignore stale requests, handle errors, and index/paginate after measuring realistic data.

## F15 P2 Language selection is only partial localization

Evidence: app.dart, delegates/locales; English string literals across presentation views.

Framework and editor translations are wired, but app-owned copy is not backed by an application localization catalog. Selecting Hindi or French does not establish full product translation.

Recommendation: Add application ARB resources, cover plural/date strings, and verify every supported locale with long text and assistive technology.

## F16 P3 Inactive alternatives and large screens increase maintenance cost

Evidence: Unused GoRouter builder, multiple drawers, alternative theme/filter/editor view models, ten zero-byte Dart files; file inventory.

Recommendation: Keep one live navigation/theme/editor path, remove empty scaffolding after confirming imports, and extract responsibilities around proven workflows. Avoid a broad rewrite before safety tests exist.

## F17 P2 Android release configuration is still a template

Evidence: android/app/build.gradle.kts, example application ID and debug signing in release; app label in manifest; SDK/build compatibility logs.

Recommendation: Choose final identity, release signing, icons, version source, reproducible SDK/toolchain, and CI. Confirm iOS usage descriptions before claiming camera/microphone/Face ID support there. A debug emulator build does not validate release distribution.

## F18 P2 Timeline focus cards overflow their allocated height

Runtime-confirmed evidence: Task timeline, schedule plus focus, and Flutter runtime log. Flutter displayed BOTTOM OVERFLOWED BY 16 PIXELS in a one-hour focus card at the review device's normal text setting. The app remained usable, but the card's time text escaped its layout. The console identifies schedule_tab.dart:1714.

Source: schedule_tab.dart, _TimelineBlock and _BlockContent.

Recommendation: Fit content to the actual block constraints, prioritize title/time, and provide a details view for content that cannot fit. Do not merely hide the debug overflow stripe.

Acceptance: Render 15/30/60/120-minute items and focus blocks at standard and large text sizes with no layout exception, clipping of essential information, or overlap.

# 4 Product Design review

The audit uses current emulator screenshots, saved and inspected before inclusion. The walkthrough and screenshot-specific findings are documented in App Workflow. Earlier inspiration images and historical screenshots were not treated as runtime evidence.

## Strengths

Notes, task context, and schedules share a consistent Material visual foundation.

A separate note preview supports reading without accidental editing.

Categories, priority, and due-date presets reduce repetitive input.

Advanced task fields are progressively revealed under More.

Local storage avoids requiring account setup for core capture.

## Priority design opportunities

| Opportunity | User consequence | Recommended outcome |
| --- | --- | --- |
| Creation actions must work everywhere | A visible New schedule placeholder blocks discovery | One consistent schedule creation flow |
| Distinguish backup from sharing | Users may assume PDF/media ZIPs are restorable snapshots | Explicit format, contents, destination, and recovery instructions |
| Explain privacy accurately | A locked badge suggests stronger protection than current implementation | Clear policy plus enforced private entry paths |
| Eliminate nonfunctional settings | Success snackbars undermine trust | Completed settings or visibly unavailable controls |
| Reduce competing navigation paths | Tabs, rail, drawer, and duplicate task pages can diverge | Consistent destinations and labels |
| Make failures recoverable | Persistence/plugin errors can leave loading or false success states | Retry, cancellation, and explicit success/failure counts |

# 5 Accessibility target and limits

Target screen-reader names for every icon action, 48 logical-pixel touch areas, readable contrast, and layouts that remain usable with large text. The task editor save icon has no explicit tooltip. Repeated motion/shimmer should respect reduced-motion preferences. Custom checkbox/gesture controls and timeline long press need assistive-technology alternatives.

These are risks requiring verification, not a WCAG conformance verdict. Screenshots cannot prove semantics, TalkBack order, keyboard focus, measured contrast, motor accessibility, or reduced-motion behavior. Physical device and large-text testing remain release gates.

# 6 Suggested order of work

- F01/F09 private access policy, F02/F03 recovery, F04 Undo, F05 durable media.

- F06/F07 task integrity and F08 reminder lifecycle; F10 migrations.

- F11/F13 honest and connected workflows; F12 reliable test gate.

- F14/F15 search and localization; F16/F17 maintainability and release packaging.

See Future Scope for measurable milestones rather than a feature wish list.