# Digital Memory Current Status

Review document  |  Source docs/CURRENT_STATUS.md

Review baseline: 19 October 2026 · Asia/Kolkata

# 1 Verdict

Development prototype; not ready for a production release. The app has substantial note/task/schedule implementation, but privacy, backup recovery, Undo, subtask state, reminders, and test reliability have unresolved defects. A successful debug launch does not remove these blockers.

# 2 Project health

| Area | Status | Basis |
| --- | --- | --- |
| Product scope | Broad local productivity prototype | Notes, files, tasks, schedule, reminders, settings |
| Architecture | Partially layered MVVM | Riverpod/repositories coexist with large screen-owned logic |
| Static analysis | Failing quality gate | 29 diagnostics: 6 warnings, 23 info, no analyzer errors |
| Automated tests | Failing | One widget test; bootstrap dependency missing after compiler compatibility fix |
| Android build/run | Succeeded after compatibility adjustments | Fresh APK built/installed; 35 inspected screenshots; one cold restart |
| Privacy | Release blocker | Attachment and reminder routes can bypass locked-note authentication |
| Recovery | Release blocker | Notes-only ZIP export; missing-ID restore cannot insert notes |
| Deletion Undo | Defective | copyWith(id: null) preserves the old deleted ID |
| Task integrity | Partial | Subtask edits reset completion or fail to clear the last item |
| Reminder reliability | Partial / unverified lifecycle | Completion does not cancel reminders; seven-day background horizon |
| UX completeness | Partial | Working flows coexist with schedule/settings placeholders |
| Runtime layout | Failed in schedule focus card | Confirmed 16-pixel RenderFlex bottom overflow, F18 |
| Accessibility | Not fully verified | Screenshot review and source risks; no compliance claim |
| Other platforms | Not verified | Platform folders do not establish supported behavior |
| Git/GitHub | No local history on arrival | Connected profile available; no repository/push created |
| Release packaging | Template configuration | Example application ID and debug signing |

# 3 What is already useful

## Runtime evidence at a glance

| Check | Observed result |
| --- | --- |
| Fresh debug build/install | Succeeded after compatibility changes |
| Captures | 35 inspected Android PNGs, with hash manifest |
| Main content flows | Created note/file/task/subtask/schedule; preview and date edit worked |
| Privacy | Normal gate requested PIN; attachment path exposed locked body without authentication |
| Restore | Unused ID 999999 import claimed success; database count remained zero |
| Schedule | Main FAB placeholder; long-press creation worked after a dated task exposed timeline |
| Layout | One-hour focus card overflowed by 16 pixels |
| Search | Clear removed results but left the query visible |
| Process restart | Fixture records and dark theme persisted |
| Documentation | 13 current Markdown files, 373 valid local links, all Dart hashes unchanged |

Rich note content and separate reading/editor experiences.

Category, sort, view-mode, and attachment metadata handling.

Tasks with due dates, priority, and note links.

Calendar/timeline presentation with tasks and note reminders.

Material appearance preferences and local-first data access.

Repository-level note change notifications and batched attachment loading.

These strengths justify stabilizing the current product. They do not imply every platform or edge case has passed.

# 4 Release blockers

| Gate | Required outcome | Finding |
| --- | --- | --- |
| Private access | All locked-note/media/export/notification entry paths authenticate | F01, F09 |
| Restore | Backup round-trip into a clean install restores complete data safely | F02, F03 |
| Undo | Deleted note, media, and references recover after Undo and restart | F04 |
| Durable media | Attachments remain available after picker/cache cleanup | F05 |
| Task edits | Completion and deletion of subtasks survive parent save | F06 |
| Alerts | Completed/deleted tasks do not fire; lifecycle scheduling reconciles | F07, F08 |
| Schema upgrades | Versioned fixtures migrate with all required tables and links | F10 |
| Quality gate | Repaired test fixture plus meaningful regression tests and clean analysis | F12 |
| Honest workflows | Primary schedule action works; placeholders are removed or labeled | F11, F13 |
| Release identity | Final package ID, signing, branding/version metadata and licensing | F17 |

Detailed evidence and acceptance steps: App Feedback.

# 5 Review changes

| Changed | Scope |
| --- | --- |
| Documentation | Rewritten root README, structured reports, source inventory, screenshots/logs/diagrams |
| Historical documents | Root PLAN, Next_Step, Summary and App_plan preserved under docs/archive/ |
| Dependencies | SDK-driven lockfile changes and Quill 11.6.0 compatibility |
| Android tooling | Gradle 8.14, AGP 8.11.1, Kotlin 2.2.20; distribution checksum |
| Flutter automatic migrations | Android compatibility flags and analyzer exclusions |
| Application Dart | No edits; all 65 baseline/final hashes match |
| Existing test | Preserved, including its failure |
| GitHub | Read-only profile lookup; no publication |

The verification record preserves the initial failures and intermediate build attempts. These adjustments establish a reviewable baseline; they are not a product reliability fix.

# 6 Decision guidance

For personal experimentation, use synthetic/nonessential data until recovery is fixed and independently tested. For a release candidate, finish the trust/data gates before adding cloud sync, AI features, or more settings. For GitHub backup, commit source and sanitized documentation now when you select a repository, then make focused fixes on branches.

# 7 Next milestone

Complete M0 reproducible baseline, then M1 protect and recover in Future Scope. Track findings by ID so later commits can demonstrate which behavior changed and which check proved it.

Related: Feature Status · Workflow · GitHub Readiness.