# Digital Memory Future Scope and Roadmap

Review document  |  Source docs/FUTURE_SCOPE.md

Proposed work after the 19 October 2026 review. These items are not implemented promises. Priorities follow observed privacy, data integrity, and workflow gaps.

# 1 Product direction

Keep the core product focused on a local personal workspace: capture, retrieve, act, and recover. Reliability should precede new integrations or AI features. Notes, tasks, and schedules should share context without requiring the user to manage three unrelated systems.

# 2 Milestones

| Milestone | Scope | Exit criteria | Dependencies |
| --- | --- | --- | --- |
| M0 · Reproducible baseline | SDK/toolchain policy, lockfile, build instructions, repair test fixture, resolve analyzer warnings | Clean checkout resolves; Android debug builds; existing smoke test passes; CI reports analyzer/test status | Git repository and pinned toolchain |
| M1 · Protect and recover | Shared private access policy, PIN handling, full backup/restore, Undo, durable attachments | Fresh-install restore round-trip succeeds; all locked entry paths gated; delete/Undo survives restart; cache cleanup does not lose media | Test fixtures before persistence changes |
| M2 · Reliable productivity | Subtask identity/completion, reminder cancellation/reconciliation, migrations, linked-note deletion policy | Task editing preserves subtasks; completed tasks do not alert; upgrades from each historical schema pass | M0, M1 |
| M3 · Finish existing workflows | Working New schedule action, edit/delete schedule, honest settings, consistent navigation, clear error feedback | Every visible primary action has a working completion or explicit unavailable state; no false success on cancel | M2 |
| M4 · Inclusive and measured UX | Application translations, TalkBack labels/order, large text, contrast, reduced motion, profile-mode measurements | Documented accessibility matrix and performance results on emulator plus physical Android | Stable workflows |
| M5 · Release preparation | Branding, final app ID, release signing, privacy statement, dependency license review, store assets | Signed release build installed and tested; release checklist complete; recovery instructions published | M1–M4 |

No calendar dates or effort estimates are assigned without delivery capacity and acceptance of scope. These are ordered milestones, not commitments.

# 3 Acceptance scenarios

## Recovery and data safety

Full backup includes notes, attachments, tasks, subtasks, schedules, reminders, labels, preferences, and a versioned manifest.

Import supports empty installation, existing records, collisions, malformed archives, missing media, and rollback.

Note IDs are deliberately preserved or remapped with all references updated.

The app tells the user exactly what was imported and what failed.

Deletion policy covers linked tasks/schedules and associated reminder/file cleanup.

## Private content

Every preview, editor, attachment, export, notification, and linked-note path applies one authorization policy.

Vault session expires at the documented timeout and relocks on the intended lifecycle events.

PIN setup validates length and numeric content; failed attempts are throttled.

Ordinary local storage is not marketed as encrypted unless encryption and key recovery are implemented and verified.

Background/task-switcher previews follow the chosen privacy policy.

## Tasks and reminders

Editing a task title does not reset completed subtasks.

Removing the final subtask is durable.

Completing/deleting a task cancels relevant reminders; reopening has a defined policy.

Foreground alerts, background notifications, snooze, permissions, reboot, and cold launch all have tests.

Reminder horizons and overdue reminders are handled explicitly.

## Schedule

New schedule uses the same creation logic as timeline quick-add.

Title, dates, duration, all-day state, and location have validation and edit/delete affordances.

Drag/resize has accessible button or form alternatives.

Multi-day and all-day events work across time zones and daylight-saving boundaries.

Recurrence is advertised only after an occurrence engine, editing rules, and cancellation semantics exist.

# 4 Architectural work worth doing

| Improvement | Reason | Keep it bounded |
| --- | --- | --- |
| One locked-content policy | Current boolean bypasses are unsafe | Start with one shared authorization API and entry-path tests |
| Versioned backup schema | Current ZIP variants are inconsistent | Define a manifest and import result; avoid a general sync engine |
| Owned media storage | Picker paths may expire | Copy on import with checksums and clear cleanup rules |
| Transactional task edits | Parent/subtask/reminder writes can diverge | Add transactions and preserve IDs |
| Extract screen orchestration | Large views mix responsibilities | Extract the tested persistence/export logic first |
| One navigation system | Router and drawer variants drift | Keep current routes working while removing inactive alternatives |
| Search scaling | Full collections are loaded | Measure before introducing FTS/paging |

Database consolidation is an option, not a prerequisite for every fix. A merge should happen only with tested migrations and a recovery plan.

# 5 Later opportunities

| Opportunity | User value | Prerequisite / boundary |
| --- | --- | --- |
| Recurring tasks and schedules | Reduce repeated entry | Occurrence model, time-zone policy, edit-series behavior |
| Version history / trash | Recover accidental edits and deletion | Stable IDs and storage retention policy |
| Full-text and attachment search | Faster retrieval at scale | Indexed metadata and supported document extraction |
| Optional encrypted sync | Multi-device access | Account, encryption/key recovery, conflict model, offline reconciliation |
| Calendar integration | Avoid duplicate planning | Explicit provider permissions, mapping, conflict handling |
| Widgets and quick capture | Lower capture friction | Stable capture API and background/platform testing |
| Voice transcription | Searchable spoken ideas | Clear privacy/processing choice; current Voice selector is a placeholder |
| AI summaries or retrieval | Help connect existing notes | Explicit data boundaries, measurable quality, cost and consent model |

# 6 What to avoid expanding yet

Do not add a second cloud backend, multiple state-management libraries, or a generalized plugin system to solve current reliability problems. Do not use GitHub as the app's private-user-data backup mechanism. Git history protects source revisions; the app needs its own verified data backup.

# 7 Readiness dashboard

Use concrete gates rather than an invented percentage:

Fresh checkout builds with the documented SDK.

Analyzer and meaningful tests pass.

Backup restores to a clean installation.

Locked-content entry-path matrix passes.

Undo, subtasks, and reminders preserve user intent.

Database upgrades are fixture-tested.

Primary schedule and settings actions are complete.

TalkBack, large text, and physical device testing are recorded.

Signed release build and publication metadata are reviewed.

Related: findings · feature status · GitHub plan.